Assessment Cover Page

| Student Full Name Wesley Fernandes Oliveira |  |
| --- | --- |
| Student Number 2026428 |  |
| Module Title Strategic Thinking |  |
| Assessment Title Predictive Analytics for visa application demand |  |
| Lecturer/Supervisor Taufique Ahmed |  |
| Assessment Due Date 25/10/2026 |  |

https://github.com/2026428-collab/Strategic-Thinking

Predictive Analytics for visa application demand:

Introduction.

The visa application processing is a important operation activity for immigration authorities and it is related public-service organizations. These Organizations need changing numbers of visa applications while continuing with a efficient processes, acceptable waiting times and maintaining the level of customer service. When demand is higher than expected, the government may experience processing backlogs, increase in staff work logs and delays in service. When demand is lower than expected, staff and administrative resources may be allocated inefficiently.

This project proposes the development of a predicative analytics solution to estimate monthly demand about application of visa in Ireland. It will analyze historical monthly data on short- and long-term visa applications, including applications received, approved, and denied. The main predictive target will be the number of applications received, as this indicator represents the future operational workload and can help with staffing and capacity planning.

I chose a data source that comes from the Government of Ireland’s open data repository which contains paper based and online visa applications for which payment has been completed, as well as visa decisions, recorded by year and month. 
https://data.gov.ie/en_GB/dataset/visa-applications-and-decisions-year-and-month

This project is important for me because predictive analytics have a power to help an organization change from a reactive approach to a proactive one. Instead of waiting until a backlog of work accumulates, managers can us forecasted demand to plan staff schedules, customer service capacity and administrative resources.

Problem Definition.

Clearly define the business problem or challenge you intend to address. Explain its impact and how data analytics and predictive modelling can contribute towards addressing the problem.

This project will predict the monthly volume of visa application to help immigration services provide a better plan for staffing levels, support and the necessary processing capacity.

Demand for visas can change because of seasonal travel, university admission periods, job opportunities, economic conditions, changes in immigration policies, and international events.  If demand is underestimated, delays, a backlog of application, increased pressure on staff, and lower application satisfaction may result. Conversely, if demand is overestimated, excessive resources and staff may be allocated, resulting in unnecessary costs.

Data analysis and predictive models can identify trends, seasonal patterns, periods of peak demand, and unusual changes.

Aim and Objectives

The Objective of this project is to develop and evaluate a predictive analytics solution that estimates monthly volumes of short-term visa application in Ireland, in order to support operational capacity planning and resource allocation.

Goals

- Clean, transform, and prepare historical monthly visa application data for time-series analysis.

- Identify trends, seasonal patterns, and differences between short-terms and long-term via applications from 2017 to 2026.

- Investigate the effect of exceptional events.

- Create and compare simple time-series forecasting models for future visa applications.

- Create a business intelligence dashboard that shows historical demands, and insights for operational planning.

Scope

Clearly define what will be included and excluded from the project. The proposed work should have sufficient scope for investigation and development across two semesters.

The project will include:

- Analysis of historical monthly visa data from January 2017 to July 2026.

- Separate Analysis of short-term and long-term visa applications.

- Exploratory analysis of applications received, approved, and denied.

- Analysis of trends and seasonality.

- Development of baseline and time-series forecast models.

- Comparison of model performance using appropriate error metrics.

- Development of business dashboard containing historical trends and forecast results.

The following items are excluded from the project:

- Automated decisions to approve or deny visa applications

- Predictions of individual visa outcomes

- Personal information.

- Analysis by nationality, country, purpose of visa, or demographic group.

Methodology

Describe how you plan to carry out the project. Explain the proposed data analytics methods, predictive modelling techniques, technologies and tools, and briefly justify your choices.

Include a high-level architectural diagram showing the proposed workflow or system architecture and how the main components are connected. Briefly explain the main components and overall workflow.

This project will follow five main stages: data preparation, exploratory analysis, predictive modelling, model evaluation and dashboard development.

First, the file will be imported using pandas. The data will be cleaned and transformed from wide format to long format. Int the final structure, each row will represent a month, the visa type, the application statis, and the number of applications. A date column we also be created, missing values, and missing values will be checked.

Next the project will make a monthly forecast of visa applications. Separate models will be created for short term and long term visas, because these categories have different volumes and demand trends.

The first model will be a Naïve seasonal forecast. It will use figure for the same month of the previous year as the bases for the forecast. For example, the forecast for July 2027 will use the figure for July 2026. This model will provide a simple baseline for comparison.

The second model will be the holt-winters exponential smoothing method.
this model is suitable for monthly data, as it allows for the identification of trends and seasonal patterns.

The models will be trained using data from January 2017 to December 2024. Data from January using data from January to December 2025 will be used for testing. The forecast will be compared with actual values using MAE, RMSE, and MAPE or SMAPE.

The selected model will be the one that offers the best balance between accuracy, simplicity and usefulness for business users.

The main tools will be:

- Python: primary programming language.

- Pandas: data cleaning and transformation.

- Matplotlib and Seaborn: data visualization.

- Statsmodels: Holt-Winters and SARIMA models.

- Scikit-learn: evaluation metrics.

- Jupyter Notebook: code, analysis, and documentation.

- Power BI: final dashboard and business communication.

High-Level Architecture

Text
CSV dataset

↓

Data preparation with Python and Pandas

↓

Exploratory analysis with charts

↓

Forecasting models

↓

Model evaluation

↓

Power BI dashboard

The workflow starts with the official visa dataset. Python and Pandas will prepare the data for analysis. Matplotlib and Seaborn will help identify trends and seasonal patterns. Forecasting models will then estimate future demand. The models will be evaluated using historical test data. Finally, the results will be presented in Power BI through historical charts, forecasts, key performance indicators and peak-demand information.

This architecture connects data preparation, analysis, prediction and communication in one structured process. It will help immigration managers understand future demand and plan staff and processing capacity more effectively.

Data Sources

Identify the dataset(s) or data sources you intend to use. Describe the type and approximate amount of data required, its relevance to the business problem, and evidence of appropriate permission or rights to access and use the data.

The primary data source for this project is the “Visa Applications and Decisions, by Year and Month” dataset. It is published by Government of Ireland on the open data portal Data.gov.ie.

The dataset includes monthly visa data from 2017 to July 2026. 
It contains:

- Short-term visa applications

- Long-term visa applications

- Applications received

- Applications approved

- Rejected applications

The data records both paper and online visa applications after payment have been completed. It also includes visa decisions made each month. Data.gov.ie

This dataset is suitable for the project because it provides monthly historical data spanning several years. This makes it possible to identify trends, seasonal patterns, and changes in visa demand over time.

The original file is in wide format, with one column for each month. It will be transformed into long format for analysis.

The data comes from an official source of the government of Ireland, making it suitable for academic use.

The project will use only the monthly totals. It will not use personal information or identify individual applicants.

Expected Deliverables

Clearly state what you expect to produce by the end of Semester 2, including the expected analytical and predictive modelling outputs and any relevant dashboard, application, system or other project deliverables.

By the end of the second semester, the project will present the following results:

- A cleaned and transformed dataset of visa application

- A data directory explained each variable, data type, missing values, and data transformations.

- A Jupyter notebook with Python code for data cleaning, analysis, and forecasting, as well as model evaluation.

- Charts showing historical visa demand, trends, seasonal patterns, and differences between short-term and long-term visas.

- A Seasonal Naïve forecast model. This will be used as a simple baseline.

- A Holt-Winters exponential smoothing model for forecasting monthly demand.

- A table comparing the models using MAE, RMSE and MAPE or sMAPE.

- Monthly forecast for short- and long-term visa applications.

- A final report explaining the methodology, results, limitations, ethical considerations and recommendations

- Practical recommendations for immigration service.

Project Timeline

Provide a high-level project timeline diagram (e.g., a Gantt chart) covering both semesters. Clearly show the main project phases, key activities, milestones and expected completion periods.

The project will be completed over two semesters.

- Semester 1 will focus on planning, research, understanding the data, cleaning and exploring the main patterns.

- Semester 2 will focus on forecasting models , model evaluation, dashboard development, recommendations and final report.

| Project activity | Semester 1 | Semester 2 |
| --- | --- | --- |
| Topic selection and project proposal | x |  |
| Literature review and business research | x |  |
| Ethics form and data-source verification | x |  |
| Data understanding and data Cleaning | x |  |
| Exploratory data Analysis | x |  |
| Seasonal Naive baseline forecast | x |  |
| Holt-winters |  | x |
| Model testing and evaluation |  | x |
| Dashboard devvelopment |  | x |

Ethical and Legal Considerations

Identify relevant ethical, privacy, data protection, security and data-use considerations associated with the project. Explain how these will be appropriately addressed, including permissions for accessing and using the selected data.

References

Cornell University (n.d.) Lecture 15: Forecasting. Available at: https://people.orie.cornell.edu/pfrazier/orie3120/demos/lec15_forecasting.pdf.

Government of Ireland (2024) Visa applications and decisions, year and month. Data.gov.ie. Available at: https://data.gov.ie/en_GB/dataset/visa-applications-and-decisions-year-and-month.

Springer Nature (n.d.) Exponential and Holt-Winters Smoothing. Available at: https://link.springer.com/rwe/10.1007/978-3-662-69359-9_220.

Statsmodels (2017) statsmodels.tsa.holtwinters.ExponentialSmoothing. Available at: https://www.statsmodels.org/0.9.0/generated/statsmodels.tsa.holtwinters.ExponentialSmoothing.html.

Statsmodels (2026) statsmodels.tsa.statespace.sarimax.SARIMAX. Available at: https://www.statsmodels.org/devel/generated/statsmodels.tsa.statespace.sarimax.SARIMAX.html.